# DRUNKEN TALES

Complete Project Documentation

Version 1.0 | January 2026

# TABLE OF CONTENTS

1. Master Project Tracker

2. Art Assets Status

3. Game Concept & Gameplay

4. Chapter Structure

5. Dialogue Script Highlights

# 1. MASTER PROJECT TRACKER

## Current Sprint: Environment Tiles

Priority 1: Design and generate environment tilesets

Critical Tasks:
• Ship deck tiles (wood planks, railings, mast)
• Ocean background (parallax layers)
• Farm/countryside tiles (grass, dirt, fences)
• Import to Godot and test tiling

## Vertical Slice Checklist

Completed:

✓ MC sprites (sober)

✓ Captain Velvet DLvl 1

✓ Gerald DLvl 3

✓ Mounted walk

✓ Basic Goblin sprites

✓ Some companion animations

Still Needed:

✗ Environment tiles (CRITICAL)

✗ Mounted Charge

✗ Chef full animations

✗ Soldier full animations

✗ Chicken enemies

✗ Bill boss

# 2. GAME CONCEPT

## Elevator Pitch

A 2D pixel-art roguelite auto-battler where you play as a drunken dwarven fashion designer telling increasingly unreliable war stories in a bar. Collect exotic animal materials while building synergistic combat upgrades through a heckler system.

## Core Loop

1. Bar → Pick companion, spin slot machine
2. Run → Fight enemies, level up, choose upgrades
3. Victory → Earn Essence & Gold, unlock new content
4. Repeat → Higher drunkness, harder challenges

## Drunkness System

Level 1: Documentary style, baseline difficulty
Level 3: Bar story, +25% enemy stats, embellished
Level 5: Highly exaggerated, +75% stats
Level 7: Completely unreliable, +150% stats, pure chaos

# 3. CHAPTER STRUCTURE

## Chapter 1 - Tutorial

Duration: 5 minutes
Drunkness: Locked to Level 1

Ship Combat (3 min): Fight goblin pirates, heckler introduction
Chicken Hunt (2 min): Fight chickens on farm, no boss

Unlocks: Chicken Blood Brew (DLvl 2), Crook companion, Slot Machine

## Chapter 2 - First Boss

Duration: 5 minutes

Ship Combat: More goblins, Captain Velvet mini-boss (1000 HP)
Land Combat: Chickens, then Bill the Rooster boss (3 phases)

Unlocks: Bill's Cocktail (DLvl 3), Bill's Hat, New companion

## Chapter 3 - Emu War

Duration: 10 minutes

Ship Combat: Many goblins, no mini-boss
Emu Hunt: Fight emus in Australian outback
Boss: Crocodile Dundee Emu (dual-wielding knives)

Unlocks: Emu Elixir (DLvl 4), Croc-leather vest, Gerald teased

# 4. ART ASSETS STATUS

## Completed

Player (MC): Idle, Walk, Attack, Special

Captain Velvet DLvl 1: Full set

Gerald DLvl 3: Idle, Happy, Charge, Walk

Mounted: Walk

Goblins: Various animations

Some companions: Partial animations

## Critical Needs

PRIORITY 1: Environment Tiles
• Ship deck
• Ocean background
• Farm tiles

PRIORITY 2: Missing Animations
• Mounted Charge
• Chef: Walk, Attack, Pot Slam
• Soldier: Idle, Walk, Attack
• All chicken animations
• Bill boss animations

## Grok Credits Status

Status: Exhausted (free user)
Solution: Generate static base images in OpenArt now, animate when credits refresh

# 5. DIALOGUE HIGHLIGHTS

## MC Opening

"Gather 'round, lads and lasses. Let me tell ye about the time I went collectin' me FIRST exotic materials..."

## Captain Velvet

"YE THINK YE CAN OUT-DRESS ME?! I AM THE OCEAN'S FINEST!"

## Bill the Rooster

MC: "Bill. The Big Black Rooster. Size of a SMALL HORSE. Black as MIDNIGHT."

## Dundee Emu

"That's not a knife... THIS is a knife!"

# PROJECT STATUS SUMMARY

Current Phase: Vertical Slice - Asset Generation

Progress:
✓ Complete game design & systems
✓ ~25% of vertical slice sprites
✓ Dialogue for Chapters 1-3
✗ Environment tiles (next priority)
✗ Missing animations

Next Steps:
1. Generate environment tiles
2. Complete character animations
3. Import to Godot
4. Build vertical slice

Goal: Playable Chapters 1-2 by end of month